# Northwind Energy Complex Passwords — Phase 1

## Functional Requirements Document

| Field | Detail |
| --- | --- |
| Document ID | FRD-2026-PWSEC-001 |
| Version | 2.1 — Draft |
| Date | March 22, 2026 |
| Implements | PC_Northwind Energy_Complex_Passwords.md — Project Charter v1.2 |
| Status | Requirements may evolve as implementation reveals technical constraints. Changes must be reflected back to the Project Charter if scope is affected. |

## 1. Purpose & Audience

This document converts the Project Charter (BA-2026-PWSEC-001, v1.2) into detailed, testable requirements for the Engineering and QA teams. It outlines what the system must do and how we verify its functionality.

Guiding Principle: Each acceptance criterion links to a business outcome, metric, or risk mitigation outlined in the Project Charter.

Audit Context: Northwind Energy’s third-party security audit identified 3 Critical and 3 High findings. This FRD addresses the 3 Critical findings (weak password validation, weak password requirements, insufficient anti-automation) and 1 High finding (account enumeration). The remaining High findings (session termination, MFA) and 1 Low finding (jQuery/Bootstrap) are deferred to Phase 2+ (see Section 5).

Policy Decisions (finalized in PC v1.2 review):

| Decision | Value | Rationale |
| --- | --- | --- |
| Password approach | Hybrid NIST | Retain existing character class rules; extend with NIST-recommended length focus |
| Minimum length | 12 characters | Compromise between current (8) and NIST SP 800-63B recommendation (15) |
| Character classes | Uppercase + Lowercase + Numeric | Keep existing requirements; no special character mandate |
| Grace period | 90-day hard deadline | Dismissible prompt before deadline; blocked after (PC Section 3.1 bullet 5) |
| Anti-automation | Validation only | Already deployed — Cloud Armor CAPTCHA + Lockable lockout |
| Real-time feedback | Validation only | Already built per engineering review (DT) |
| Northwind Energy proposed policy (Q9) | Revisit later | Pending Northwind Energy submission |

## 2. Reference Architecture Context

Integration Parties:

- login-service (Rails 7.2+, port 5401) — Centralized authentication SSO provider; all password validation and enforcement MUST be implemented here to support standard and white-label auth flows.

- muni-billing/legacy (Rails 5, port 5454) — Main billing application; uses login-service for authentication via SID tokens

- customer-portal/frontend (React/Vite, port 5420) — Customer-facing UI where password creation or update forms are rendered

- customer-portal/api (Rails 7.2+, port 5421) — Customer portal backend; proxies password operations to login-service

Northwind Energy White-Label Architecture:

Northwind Energy User → myaccount.aurora.example.com (white-label)
    → login-service at metrobill.example.com (cross-TLD auth)
    → SID token passed via query params (cookies can't cross TLD)
    → CookieInjector persists SID on northwind.example.com domain

Password changes go through the login-service regardless of domain, so enforcement at the login-service level covers both standard (*.metrobill.example.com) and white-label (*.northwind.example.com) clients.

Key Technical Constraints:

- Password enforcement MUST be in login-service, not legacy billing — the white-label cross-TLD flow relies on this.

- Current password requirements: at least 8 characters, including 1 uppercase letter, 1 lowercase letter, and 1 number (uses regex in PasswordResetsController).

- Northwind Energy is CID 9002 with the white-label domain myaccount.aurora.example.com.

- Customer Portal exists in v1, v2, and v3 — the password change UI must function across all versions.

- API users (ApiUser realm) authenticate with tokens instead of passwords — exempt from interactive password requirements.

- Four authenticatable models: User, Customer, Admin, ParcelOwner — all governed by the same policy.

## 3. Epics & User Stories

### Epic 1: Complex Password Enforcement

Business Outcome: Remediate 2 critical audit findings—Weak Password Validation and Weak Password Requirements—by enforcing password complexity rules aligned with Hybrid NIST guidelines. (PC Section 2.3, bullet 1)

Metrics Traceability: Over 80% of active users use compliant passwords within 60 days after launch. (PC Section 4)

#### Story 1.1 — Password Complexity Rules [BUILD]

[Audit: Weak Password Validation — Critical] | [Audit: Weak Password Requirements — Critical]

As a Customer Portal user, I want the system to enforce strong password requirements so that my account is protected from password guessing and brute-force attacks.

Conditions of Acceptance:

- Passwords must be at least 12 characters long.

- Passwords must include at least one uppercase letter (A–Z).

- Passwords must include at least one lowercase letter (a–z).

- Passwords must include at least one number (0–9).

- Enforcement applies at all password entry points: account creation, password changes, admin-initiated resets, and forgot-password resets.

- When a password doesn't pass validation, the system shows a clear, specific message that identifies each unmet requirement.

- All unmet requirements are displayed collectively (not individually).

- All authenticatable models (User, Customer, Admin, ParcelOwner) are governed by the same policy.

- API users (ApiUser realm) are exempt from interactive password requirements (PC Section 5, Risk: Breaking API integrations).

Behavioral Scenarios:

@northwind-phase-1 @epic-1 @story-1.1 @pc-3.1-bullet-1 @smoke @happy-path
Scenario: Compliant password is accepted during account creation
  Given I am on the Customer Portal account creation page
  When I enter a password that is 12 or more characters long
  And the password contains at least one uppercase letter, one lowercase letter, and one number
  And I submit the registration form
  Then my account is created successfully
  And I am logged in to the Customer Portal

@northwind-phase-1 @epic-1 @story-1.1 @pc-3.1-bullet-1 @happy-path
Scenario: Compliant password is accepted during password reset
  Given I have received a valid password reset link
  When I enter a new password that meets all complexity requirements
  And I confirm the new password
  And I submit the password reset form
  Then my password is updated successfully
  And I can log in with the new password

@northwind-phase-1 @epic-1 @story-1.1 @pc-3.1-bullet-1 @negative
Scenario: Password shorter than 12 characters is rejected
  Given I am on a password entry screen
  When I enter a password that is only 8 characters long
  And the password contains uppercase, lowercase, and numeric characters
  And I submit the form
  Then I see a validation error indicating the password must be at least 12 characters
  And the form is not submitted

@northwind-phase-1 @epic-1 @story-1.1 @pc-3.1-bullet-1 @negative
Scenario: Password missing a required character class is rejected
  Given I am on a password entry screen
  When I enter a password that is 12 characters long
  But the password contains only lowercase letters and numbers
  And I submit the form
  Then I see a validation error indicating the password must contain at least one uppercase letter
  And the form is not submitted

@northwind-phase-1 @epic-1 @story-1.1 @pc-3.1-bullet-1 @negative
Scenario: Multiple validation failures are displayed together
  Given I am on a password entry screen
  When I enter a password that is 6 characters long and contains only lowercase letters
  And I submit the form
  Then I see validation errors for both minimum length and missing character classes
  And all unmet requirements are listed in a single message
  And the form is not submitted

### Epic 2: Real-Time Password Strength Feedback

Business Outcome: Users get immediate, actionable guidance during password entry, which decreases failed submissions and support requests. (PC Section 2.3, bullet 4)

Metrics Traceability: Password support tickets do not increase more than 10% after launch. (PC Section 4)

#### Story 2.1 — Validate Real-Time Password Strength Feedback [VALIDATION]

Engineering Review: “Already built” (DT)

As a QA engineer, I want to verify that real-time password strength feedback works correctly, so we have proof that users get immediate guidance while entering passwords.

Conditions of Acceptance:

- As the user types, each password requirement displays a visual indicator of whether it is met or unmet.

- Feedback updates without refreshing the page or submitting a form.

- Feedback appears on every password entry screen (account creation, password reset, password change).

- The feedback reflects the current policy requirements (12-character minimum, uppercase, lowercase, numeric).

Behavioral Scenarios:

@northwind-phase-1 @epic-2 @story-2.1 @pc-3.1-bullet-2 @validation @happy-path
Scenario: Typing a compliant password shows all requirements as met
  Given I am on a password entry screen
  When I type a password that is 14 characters long with uppercase, lowercase, and numeric characters
  Then all requirement indicators show as met
  And the feedback updates in real-time as I type each character

@northwind-phase-1 @epic-2 @story-2.1 @pc-3.1-bullet-2 @validation @negative
Scenario: Typing a partial password highlights unmet requirements
  Given I am on a password entry screen
  When I type a password that is 8 characters long with only lowercase letters
  Then the minimum length indicator shows as unmet
  And the uppercase letter indicator shows as unmet
  And the numeric digit indicator shows as unmet
  And the lowercase letter indicator shows as met

### Epic 3: Login Anti-Automation Controls

Business Outcome: Automated brute-force attacks are blocked at both infrastructure and application layers, ensuring defense-in-depth. (PC Section 2.3, bullet 4)

Metrics Traceability: Rate limiting enabled; lockout after 5 failures. (PC Section 4)

#### Story 3.1 — Validate Progressive Account Lockout [VALIDATION]

[Audit: Insufficient Anti-Automation — Critical] | Engineering Review: “Already deployed” (DT/Infra)

As a QA engineer, I want to verify that progressive account lockout is working properly so we have audit evidence that brute-force attacks are limited at the application level.

Conditions of Acceptance:

- Account locks after five consecutive failed login attempts.

- The lockout lasts for 1 hour and unlocks automatically.

- A successful password reset resets the lockout state (failed attempts counter and lock timestamp).

- User receives a clear, straightforward message explaining why their account is locked and when they can try again.

Behavioral Scenarios:

@northwind-phase-1 @epic-3 @story-3.1 @pc-3.1-bullet-3 @validation @happy-path
Scenario: User enters correct password before lockout threshold
  Given I have entered incorrect passwords 4 times in a row
  When I enter the correct password on my 5th attempt
  Then I am authenticated successfully
  And my failed attempts counter is reset to zero

@northwind-phase-1 @epic-3 @story-3.1 @pc-3.1-bullet-3 @validation @negative
Scenario: Account is locked after exceeding failed attempt threshold
  Given I have entered incorrect passwords 5 times in a row
  When I attempt to log in a 6th time with any password
  Then I see a message indicating my account is temporarily locked
  And I am told when I can retry
  And the login attempt is rejected regardless of password correctness

#### Story 3.2 — Validate Cloud Armor Bot Protection [VALIDATION]

[Audit: Insufficient Anti-Automation — Critical] | Engineering Review: “Already deployed” (DT/Infra)

As a QA engineer, I want to confirm that infrastructure-level bot protection covers all login endpoints so that we have audit evidence that automated attacks are blocked before reaching the application.

Conditions of Acceptance:

- Google Cloud Armor CAPTCHA is enabled on login endpoints for both standard and white-label domains.

- The Northwind Energy white-label domain (myaccount.aurora.example.com) is protected by the Cloud Armor policy.

- Legitimate human users are not blocked by CAPTCHA during normal usage.

Behavioral Scenarios:

@northwind-phase-1 @epic-3 @story-3.2 @pc-3.1-bullet-3 @validation @happy-path
Scenario: Human user logs in through Northwind Energy white-label domain without friction
  Given I am a customer accessing the portal via myaccount.aurora.example.com
  When I enter my email and password on the sign-in page
  And I submit the form as a normal human user
  Then I am authenticated without being interrupted by a CAPTCHA challenge

@northwind-phase-1 @epic-3 @story-3.2 @pc-3.1-bullet-3 @validation @negative
Scenario: Suspicious automated traffic is challenged by CAPTCHA
  Given a bot or automated script is sending login requests to the sign-in endpoint
  When the traffic pattern triggers Cloud Armor's adaptive bot detection
  Then the automated requests are challenged with a CAPTCHA
  And the requests do not reach the application login handler until the challenge is passed

### Epic 4: Account Enumeration Prevention

Business Outcome: Prevent attackers from discovering whether an account exists through sign-in or forgot-password responses, thereby closing the high-severity enumeration finding. (PC Section 2.3, bullet 4)

Metrics Traceability: 0 high findings open for account enumeration at Northwind Energy re-test. (PC Section 4)

#### Story 4.1 — Normalize Sign-In Error Responses [BUILD]

[Audit: Account Enumeration via Response Content — High]

As a security administrator, I want sign-in error responses to be the same whether or not an account exists, so that attackers cannot identify valid accounts through the login page.

Conditions of Acceptance:

- An invalid email address with any password produces the same error message as a valid email with an incorrect password.

- Response timing is consistent across both paths, with no measurable difference that could serve as a side channel.

- The error message does not mention email addresses, account status, or give any specific details.

- This applies to all verifiable models and every login access point, including the Northwind Energy white-label domain.

Behavioral Scenarios:

@northwind-phase-1 @epic-4 @story-4.1 @pc-3.1-bullet-4 @smoke @happy-path
Scenario: Valid credentials produce successful authentication
  Given I am on the Customer Portal sign-in page
  When I enter a registered email address and the correct password
  And I submit the sign-in form
  Then I am authenticated and redirected to my account dashboard

@northwind-phase-1 @epic-4 @story-4.1 @pc-3.1-bullet-4 @negative
Scenario: Non-existent email and wrong password produce identical error responses
  Given I am on the Customer Portal sign-in page
  When I enter a non-existent email address and any password
  Then I see a generic authentication error message
  When I enter a registered email address and an incorrect password
  Then I see the same generic authentication error message
  And the two error messages are identical in content and presentation

#### Story 4.2 — Normalize Forgot-Password Responses [BUILD]

[Audit: Account Enumeration via Response Content — High]

As a security administrator, I want forgot-password responses to be the same whether or not an account exists, so that the password reset flow does not reveal account existence.

Conditions of Acceptance:

- Submitting a registered email address produces the same confirmation page and message as submitting an unregistered email.

- A password reset email is sent only to registered email addresses.

- The user receives the same UI confirmation whether or not an email was actually sent.

- Response times are consistent across registered and unregistered email submissions.

Behavioral Scenarios:

@northwind-phase-1 @epic-4 @story-4.2 @pc-3.1-bullet-4 @smoke @happy-path
Scenario: Registered email produces confirmation and reset email is sent
  Given I am on the forgot-password page
  When I enter a registered email address
  And I submit the forgot-password form
  Then I see a confirmation message stating that reset instructions have been sent
  And a password reset email is delivered to the registered address

@northwind-phase-1 @epic-4 @story-4.2 @pc-3.1-bullet-4 @negative
Scenario: Unregistered email produces the same confirmation but no email is sent
  Given I am on the forgot-password page
  When I enter an email address that is not associated with any account
  And I submit the forgot-password form
  Then I see the same confirmation message as for a registered email
  And no password reset email is sent

### Epic 5: User Migration & Grace Period

Business Outcome: Existing users switch to compliant passwords smoothly, with a phased plan that balances security needs and user experience. (PC Section 2.3, bullet 4; PC Section 5, Risk: User lockouts spike)

Metrics Traceability: Over 80% of active users use compliant passwords within 60 days; password-related support tickets increase by no more than 10%. (PC Section 4)

#### Story 5.1 — Dismissible Grace Period Prompt [BUILD]

As a customer with a non-compliant password, I want to be prompted to update my password at login so I can be aware of the new requirements and update it on my own schedule before the deadline.

Conditions of Acceptance:

- After successfully authenticating with a non-compliant password, the user receives a prompt to update their password.

- The prompt clearly details the new password requirements and the deadline for user compliance.

- Before the 90-day deadline, the user can dismiss the prompt and proceed to their account.

- The prompt shows up again at each login until the password is changed.

- Users with compliant passwords do not see a prompt and do not experience any change in their login flow.

- The start date of the grace period is recorded for each user from their first prompt.

Behavioral Scenarios:

@northwind-phase-1 @epic-5 @story-5.1 @pc-3.1-bullet-5 @smoke @happy-path
Scenario: Non-compliant user updates password at the prompt
  Given I am a customer whose current password does not meet the new complexity requirements
  When I log in with my existing credentials
  Then I see a prompt explaining the new password requirements and the compliance deadline
  When I enter a new password that meets all requirements
  And I confirm the new password
  Then my password is updated successfully
  And I am redirected to my account dashboard
  And I no longer see the prompt on subsequent logins

@northwind-phase-1 @epic-5 @story-5.1 @pc-3.1-bullet-5 @happy-path
Scenario: Non-compliant user dismisses the prompt before the deadline
  Given I am a customer whose current password does not meet the new complexity requirements
  And the 90-day grace period has not yet expired
  When I log in with my existing credentials
  Then I see the password update prompt
  When I dismiss the prompt
  Then I am redirected to my account dashboard
  And the prompt will reappear at my next login

@northwind-phase-1 @epic-5 @story-5.1 @pc-3.1-bullet-5 @negative
Scenario: User attempts to set a new password that is also non-compliant
  Given I am on the grace period password update prompt
  When I enter a new password that does not meet the complexity requirements
  And I submit the form
  Then I see validation errors identifying the unmet requirements
  And my password is not updated

#### Story 5.2 — Hard Block After Grace Period [BUILD]

As a security administrator, I want non-compliant accounts to be blocked after a 90-day grace period so that all accounts ultimately meet the new security standards.

Conditions of Acceptance:

- After 90 days from the user’s initial grace period prompt, non-compliant users cannot dismiss the password update screen.

- The user must update their password to a compliant one before accessing any part of their account.

- Once the user updates their password, access is instantly restored.

- The 90-day deadline is clearly communicated in the prompt messaging throughout the grace period.

Behavioral Scenarios:

@northwind-phase-1 @epic-5 @story-5.2 @pc-3.1-bullet-5 @happy-path
Scenario: User within the grace period can still dismiss the prompt
  Given I am a customer whose password does not meet the new requirements
  And my grace period started 89 days ago
  When I log in with my existing credentials
  Then I see the password update prompt with a warning that the deadline is approaching
  And I am able to dismiss the prompt and access my account

@northwind-phase-1 @epic-5 @story-5.2 @pc-3.1-bullet-5 @negative
Scenario: User past the grace period is blocked until password is updated
  Given I am a customer whose password does not meet the new requirements
  And my grace period started 91 days ago
  When I log in with my existing credentials
  Then I see the password update screen with no option to dismiss
  And I cannot access my account until I set a compliant password
  When I enter a new password that meets all requirements
  Then my password is updated and I am redirected to my account dashboard

#### Story 5.3 — Password Compliance Migration Metrics [BUILD]

As a product owner, I want to monitor password compliance migration rates so I can report progress toward the 80% adoption goal to stakeholders.

Conditions of Acceptance:

- The system monitors the number of active users with compliant versus non-compliant passwords.

- The password compliance rate is accessible through reports, dashboards, or database queries.

- Metrics support the PC Section 4 goal: over 80% of active users have compliant passwords within 60 days after launch.

- Provides real-time compliance status updates as users change their passwords.

Behavioral Scenarios:

@northwind-phase-1 @epic-5 @story-5.3 @pc-3.1-bullet-5 @happy-path
Scenario: Compliance metric updates when a user adopts a compliant password
  Given there are 100 active users and 40 have compliant passwords
  When one additional user updates their password to meet the new requirements
  Then the compliance rate reflects 41 out of 100 active users (41%)

@northwind-phase-1 @epic-5 @story-5.3 @pc-3.1-bullet-5 @negative
Scenario: Non-compliant users are accurately counted
  Given there are 100 active users and 60 have not updated their passwords
  When I query the compliance report
  Then the report shows 60 non-compliant users
  And the compliance rate is 40%

## 4. Cross-Cutting Concerns

### 4.1 Audit and Observability

- Password change events are logged with a timestamp, user ID, company ID, and success or failure status.

- Grace period prompt events are recorded (prompt displayed, dismissed, password changed, hard-blocked)

- All authentication-related logs are accessible for Northwind Energy audit re-test evidence.

- Account lockout events are recorded with user ID and lockout trigger count.

### 4.2 Performance Expectations

| Metric | Requirement | Source / Rationale |
| --- | --- | --- |
| Password validation response time | < 500 ms | No external API calls in Phase 1 (compromised password checking deferred) |
| Login response time | No increase from current baseline | Enumeration prevention must not introduce measurable delays |
| Grace period prompt render | < 1 second | Prompt appears inline post-authentication; no additional API calls |
| Real-time feedback latency | < 100 ms per keystroke | Client-side validation; no server round-trip required |

### 4.3 Error Handling Standards

- All user-facing error messages are designed to be simple and actionable.

- Password validation errors list all unmet requirements in one message, not separately.

- Enumeration-safe error messages do not reveal whether an account exists (Stories 4.1, 4.2)

- Grace period messaging clearly communicates the compliance deadline and the required actions.

- Lockout messages indicate when the user can try again (not “contact support”).

### 4.4 Security

- Passwords are hashed using bcrypt (unchanged behavior).

- Server-side validation is definitive — client-side feedback is only advisory.

- All authentication traffic over TLS 1.2 or higher

- API users (ApiUser realm) are exempt from interactive password requirements; authentication for API uses token-based method.

- No password requirements are disclosed to unauthenticated users beyond what is needed for account creation.

## 5. Out of Scope — Explicitly Deferred

| Capability | Earliest Phase | PC Reference | Notes |
| --- | --- | --- | --- |
| Multi-Factor Authentication (MFA) | Phase 2 (AUTH-8, EPIC-AUTH-006) | PC 3.2 | Requires SMS gateway and authenticator app integration |
| Single Sign-On (SSO) | Phase 2 (EPIC-AUTH-001) | PC 3.2 | Requires IAM platform selection |
| Password history / reuse prevention | Phase 2 (EPIC-AUTH-003) | PC 3.2 | Requires additional schema for password history |
| Password expiration policies | Deferred | PC 3.2 | NIST guidance recommends against forced rotation |
| Session termination hardening | Separate initiative | PC 3.2 | Logout/session invalidation — related but distinct concern |
| jQuery/Bootstrap library upgrades | Separate initiative | PC 3.2 | Tracked under frontend modernization |
| Configurable policy per company | Phase 2 | PC 3.2 | Engineering estimate: 3 days dev (DT). Requires settings mechanism |
| Compromised password checking (HIBP) | Phase 2 | PC 3.2 | Engineering estimate: ~3 weeks R&D (GU). Introduces 3rd-party vendor calls |
| Special character requirement | Phase 2 | PC review decision | Hybrid NIST approach — complexity via length, not character mandates |

## 6. Glossary

| Term | Definition |
| --- | --- |
| Hybrid NIST | Password policy approach combining NIST SP 800-63B length recommendations with existing character class requirements. Favors length over additional complexity mandates. |
| Grace Period | The 90-day window after policy activation during which users with non-compliant passwords are prompted but not blocked. After expiry, access requires password update. |
| Account Enumeration | An attack technique where an adversary uses distinguishable responses (different error messages, timing differences) to determine whether a specific account exists in the system. |
| Cloud Armor | Google Cloud’s infrastructure-level web application firewall and bot protection service. Provides adaptive CAPTCHA challenges for suspicious traffic. |
| Lockable | Application-level progressive lockout concern applied to all authenticatable models. Tracks failed attempts, locks accounts after threshold, auto-unlocks after cooldown. |
| White-Label Domain | A client-branded domain (e.g., myaccount.aurora.example.com) that routes authentication through login-service via cross-TLD SID token passing. |
| SID Token | Session identifier token passed between domains (via query parameters for cross-TLD) to maintain authenticated state across the MetroBill platform. |
| Authenticatable Model | A data model that supports user authentication: User, Customer, Admin, ParcelOwner. All four are subject to the same password policy. |

## 7. Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-02-22 | Nathaniel Genwright | Initial template created |
| 1.1 | 2026-02-26 | Nathaniel Genwright | Populated with requirements from Northwind Energy audit findings, JIRA tickets (REQ-512, AUTH-8, PLAT-550), Confluence FRD-AUTH-001, and security architecture analysis |
| 2.0 | 2026-03-22 | Nathaniel Genwright | Major scope correction aligned with PC v1.2. Adopted Hybrid NIST (no special char mandate). Removed compromised password checking (Phase 2+). Removed per-company config (Phase 2+). Replaced anti-automation build specs with validation stories (already deployed). Added Epic 5: User Migration & Grace Period (was missing from v1.1). Consolidated from 4 build epics to 5 epics (2 build + 1 build/migration + 2 validation). |

## Appendix A: JIRA Traceability

### Historical Tickets

| JIRA Ticket | Summary | Relationship |
| --- | --- | --- |
| REQ-512 | Northwind Energy - Improve password strength requirements | Primary client request — drives this project |
| AUTH-8 | Complex Password Enforcement | Platform-wide SSO feature — Phase 1 partially implements |
| PLAT-550 | Create Design for new password policies | Canceled — but Alex’s NIST guidance (Jan 2025 comment) informs design |
| PLAT-1171 | White label domain login fix — Northwind Energy | Completed — establishes Northwind Energy white-label architecture context |

### Phase 1 Implementation Tickets

To be populated when JIRA tickets are created for Phase 1 implementation.

| Story | JIRA Ticket | Status |
| --- | --- | --- |
| 1.1 Password Complexity Rules | TBD | — |
| 2.1 Validate Real-Time Feedback | TBD | — |
| 3.1 Validate Progressive Lockout | TBD | — |
| 3.2 Validate Cloud Armor Bot Protection | TBD | — |
| 4.1 Normalize Sign-In Responses | TBD | — |
| 4.2 Normalize Forgot-Password Responses | TBD | — |
| 5.1 Dismissible Grace Period Prompt | TBD | — |
| 5.2 Hard Block After Grace Period | TBD | — |
| 5.3 Migration Metrics | TBD | — |

## Appendix B: Audit Finding Traceability

| Audit Finding | Severity | FRD Coverage | Status |
| --- | --- | --- | --- |
| Weak Password Validation Mechanism | Critical | Story 1.1 — Password Complexity Rules | Phase 1 — BUILD |
| Weak Password Requirements | Critical | Story 1.1 — Password Complexity Rules | Phase 1 — BUILD |
| Insufficient Anti-Automation (Login) | Critical | Story 3.1 — Validate Lockout, Story 3.2 — Validate Cloud Armor | Phase 1 — VALIDATION (already deployed) |
| Account Enumeration via Response Content | High | Story 4.1 — Normalize Sign-In, Story 4.2 — Normalize Forgot-Password | Phase 1 — BUILD |
| Misimplemented Session Termination | High | Out of Scope (Section 5) | Phase 2+ |
| No Multi-Factor Authentication | High | Out of Scope (Section 5) | Phase 2+ (AUTH-8) |
| Vulnerable jQuery/Bootstrap Libraries | Low | Out of Scope (Section 5) | Separate initiative |

This document implements Project Charter BA-2026-PWSEC-001 (v1.2). Scope changes that affect business outcomes must be reflected back to the Project Charter and re-approved by stakeholders. For a flat user stories view, see companion document FRD_Northwind Energy_Complex_Passwords_Stories.md.