# Northwind Energy Complex Passwords — Phase 1

## Project Charter

| Field | Detail |
| --- | --- |
| Document ID | BA-2026-PWSEC-001 |
| Version | 1.2 — Draft |
| Date | March 19, 2026 |
| Companion Document | FRD_Northwind Energy_Complex_Passwords.md — Functional Requirements Document |

## 1. Executive Summary

Northwind Energy (Aurora), a key MetroBill client (CID 9002), engaged a third-party security firm to audit the MetroBill Customer Portal. The audit identified three Critical and three High severity issues related to authentication vulnerabilities, including weak password validation, lenient password requirements, and insufficient anti-automation defenses on the login page.

This project completes Phase 1 remediation by enforcing complex passwords, implementing anti-automation controls for logins, and preventing account enumeration across the Customer Portal. Although Northwind Energy’s white-label domain (myaccount.aurora.example.com) is the primary focus, the implementation will be organization-wide, benefiting all MetroBill clients and enhancing overall security before broader SSO and MFA initiatives.

## 2. Business Justification

### 2.1 The Problem

Northwind Energy’s security audit surfaced the following Critical findings against the MetroBill Customer Portal:

| Finding | Severity | Description |
| --- | --- | --- |
| Weak Password Validation Mechanism | Critical | Password validation does not offer sufficient protection against password guessing attacks |
| Weak Password Requirements | Critical | Application does not enforce requirements that prevent use of weak, guessable passwords |
| Insufficient Anti-Automation (Login) | Critical | No CAPTCHA or rate-limiting on login page; only the Create Account page has CAPTCHA. Automated brute-force attacks are unimpeded. UPDATE: Now remediated — Google Cloud Armor CAPTCHA deployed at infrastructure level + Lockable progressive lockout at application level. |
| Misimplemented Session Termination | High | Logout does not invalidate login tokens; sessions can be resumed by restoring cookies |
| Account Enumeration via Response Content | High | Sign-in and Forgot Password pages return distinguishable responses that reveal whether an account exists |
| No Multi-Factor Authentication | High | No out-of-band verifier (MFA) implemented |
| Vulnerable jQuery/Bootstrap Libraries | Low | Out-of-date frontend libraries with known CVEs |

The current password requirement is minimal: 8 characters, at least 1 number, at least 1 letter. There is no enforcement of uppercase/lowercase mix, special characters, or checks against compromised password lists.

### 2.2 Operational Impact

If we don’t act: - Regulatory exposure: Weak authentication controls lead to gaps in PCI DSS and SOC 2 compliance that affect all clients, not just Northwind Energy. - Breach liability: Without anti-automation or complex passwords, the portal is vulnerable to credential stuffing and brute-force attacks at scale. - Cascading client demands: Other clients conducting their own security audits will surface identical findings, multiplying remediation pressure.

### 2.3 Expected Business Outcomes

- Audit remediation: Directly address 3 Critical and 2 High findings from Northwind Energy’s security audit to enable a clean retest.

- Platform hardening: All MetroBill clients gain enhanced password enforcement and anti-brute-force protections without needing per-client customization.

- Compliance alignment: Align password policies with NIST SP 800-63B guidelines to enhance PCI DSS and SOC 2 compliance posture.

- Reduced credential-based incidents: Eliminate the most common attack vector (weak or guessable passwords) and make automated attacks difficult.

- Foundation for Phase 2: Establish the infrastructure for the password policy that MFA, password history, and SSO will build upon.

## 3. Project Scope

### 3.1 In Scope — Phase 1

- Complex password enforcement — Require minimum 8 characters (configurable, recommend 12+), including uppercase, lowercase, numeric, and special characters

- Real-time password strength feedback — Client-side UI indicating which requirements are met/unmet during password entry

- Login anti-automation — Already deployed: Google Cloud Armor CAPTCHA (infrastructure-level bot protection) + Lockable progressive lockout (5 attempts max, 1-hour cooldown, all authenticatable models). Validate configuration covers Northwind Energy white-label domain.

- Account enumeration prevention — Normalize sign-in and forgot-password responses so they don’t reveal whether an account exists

- Existing user grace period — Users with non-compliant passwords are prompted to update at next login; not forced to change immediately

### 3.2 Out of Scope — Phase 2+

- Multi-Factor Authentication (MFA) — Separate initiative (AUTH-8, EPIC-AUTH-006); requires SMS gateway and authenticator app integration

- Single Sign-On (SSO) — Separate initiative (EPIC-AUTH-001); requires IAM platform selection

- Password history / reuse prevention — Deferred to Phase 2 (EPIC-AUTH-003)

- Password expiration policies — Deferred; NIST guidance recommends against forced rotation

- Session termination hardening — Related but separate concern; will be addressed in login-service security hardening

- jQuery/Bootstrap library upgrades — Tracked separately under frontend modernization

- Configurable policy per company — Allow password policy rules to be set at the company level (supports Northwind Energy-specific requirements while allowing other clients different thresholds)

- Compromised password checking — Validate new passwords against known breached password lists (e.g., Have I Been Pwned API or bundled list)

### 3.3 Target Client(s)

Primary: Northwind Energy / Aurora (CID 9002) — White-label domain: myaccount.aurora.example.com

Rollout: Platform-wide. Password policy enforcement will be implemented, and Northwind Energy will be the first client with enhanced requirements enabled.

## 4. Success Metrics

| Category | Baseline | Target (60 Days Post-Launch) |
| --- | --- | --- |
| Northwind Energy audit Critical findings remediated | 3 Critical open | 0 Critical open (clean re-test) |
| Northwind Energy audit High findings remediated (in-scope) | 2 High open (enumeration + anti-automation) | 0 High open |
| Password complexity compliance rate | Unknown (no enforcement) | 80%+ of active users on compliant passwords |
| Automated login attack resistance | 0 protections (unlimited attempts) | Rate limiting active; lockout after 5 failures |
| Password-related support tickets | Baseline TBD | No increase >10% (monitor for lockout-related tickets) |

Note: These metrics establish measurable expectations. See companion FRD for specific acceptance criteria.

## 5. Key Risks & Mitigation

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| User lockouts spike after enforcement | Support ticket surge, user frustration | M | Grace period for existing users; clear UI guidance; progressive lockout (not immediate) |
| Northwind Energy white-label cross-TLD complexity | Password changes may not propagate correctly across northwind.example.com / metrobill.example.com domains | M | Password changes happen at login-service layer which handles cross-TLD auth; test thoroughly on white-label domain |
| Compromised password list maintenance | Stale list doesn’t catch new breaches | L | Use Have I Been Pwned API (k-anonymity model) or ship quarterly bundled updates |
| Scope creep into MFA/SSO | Phase 1 timeline expands | M | Hard scope boundary — MFA and SSO are explicitly Phase 2+. Document in FRD deferred section |
| Rate limiting affects legitimate users | Legitimate users locked out by typos | L | Progressive delays (1s, 2s, 5s, 15s) before hard lockout; lockout duration 15 min (not permanent) |
| Breaking API integrations | API users may have weak passwords | M | Exempt API user realm from interactive password requirements; API auth uses tokens |

## 6. Key Stakeholders & Roles

| Role | Name | Responsibility |
| --- | --- | --- |
| Project Sponsor | (TBD) | Approve scope, timeline, and resources |
| Product Owner | Nathaniel Genwright | Own scope definition and business alignment |
| Engineering Lead | Alex Petrov | Lead technical implementation (login-service + legacy billing) |
| Client Operations | Herman Brown / Alicia Williams | Northwind Energy relationship; communicate timeline; coordinate re-test |
| QA | Drew Griffin | Execute test plan including white-label domain scenarios |
| Security | Lindsey Hudock | Validate remediation against audit findings |

## 7. Dependencies & Constraints

| Dependency | Owner | Impact if Delayed |
| --- | --- | --- |
| Login-service password validation layer | Alex Petrov | Password enforcement must be in login-service (not legacy app) to cover all auth flows including white-label cross-TLD |
| Northwind Energy re-test scheduling | Herman Brown | Remediation window — Northwind Energy expects a timeline; delays erode client confidence |
| Customer Portal compatibility | Engineering | Password change UI must work across all portal versions |
| Company-level configuration model | Engineering | Custom fields or settings table for per-company password policy; may require schema change |

## 8. Open Questions

| # | Question | Decision Owner |
| --- | --- | --- |
| 1 | Should we follow NIST guidance (length-focused, no complexity mandate) or traditional complexity (uppercase + lowercase + number + symbol)? Alex recommended NIST on PLAT-550. Northwind Energy audit implies they expect traditional complexity. | Nathaniel |
| 2 | What is the minimum password length? Current = 8, NIST recommends 15, audit finding implies 8 is too weak. Propose 12 as compromise. | Nathaniel |
| 3 | Should password policy be retroactive (force existing users to change) or opt-in at next login? | Nathaniel / Operations |
| 4 | Does Northwind Energy have a specific compliance framework (e.g., NERC CIP, SOC 2) driving their password requirements beyond the audit? | Herman Brown |
| 5 | Can we use Have I Been Pwned’s k-anonymity API in production, or do we need an on-premise breached password list for data privacy reasons? | Engineering / Security |
| 6 | What is the Northwind Energy timeline expectation for remediation? Do they have a re-test date scheduled? | Herman Brown |
| 7 | Should the anti-automation mechanism be CAPTCHA-based, rate-limit-based, or both? RESOLVED: Both — Cloud Armor CAPTCHA (infrastructure) + Lockable lockout (application) already deployed. | Engineering |
| 8 | How do we want to track user migration | Engineering |
| 9 | Review the submission sent from Northwind Energy to propose a phase1 policy; Then we can expand on the policy into future phases | Engineering |

## 9. Engineering Review Feedback (v1.2)

The following feedback was collected from the engineering review of the v1.1 draft. Comments are attributed to their reviewers and organized by scope item.

### Phase 1 In-Scope Sizing Estimates

| Scope Item | Reviewer | Size | Estimate | Notes |
| --- | --- | --- | --- | --- |
| Complex password enforcement | GU | Small | 1 day dev, 1 day test | Company-specific change in login-service |
| Real-time password strength feedback | Alex (DT) | Small | Already built | Login-service UI already has user feedback loop |
| Login anti-automation | Alex (DT) / Infra | Deployed | Already in production | Two layers already deployed. (1) Google Cloud Armor CAPTCHA at infrastructure level — enterprise-grade adaptive bot protection covering all login endpoints. (2) Per-account progressive lockout via the Lockable concern (login-service/rails/app/models/concerns/lockable.rb): 5 failed attempts max (MAX_FAILED_ATTEMPTS = 5), 1-hour auto-lockout cooldown, user-facing messages (“Too many incorrect passwords…”), applied to all authenticatable models (User, Customer, Admin, ParcelOwner), password reset clears lockout state |
| Account enumeration prevention | Alex (DT) | Small | 1 day dev, 1 day QA | — |
| Existing user grace period | Alex (DT) | Medium | 3 days dev | Need to design a mechanism for tracking user migration status |

### Phase 2+ Deferred Items — Engineering Rationale

| Deferred Item | Reviewer | Size | Rationale |
| --- | --- | --- | --- |
| Configurable policy per company | Alex (DT) | Medium | 3 days dev. Recommended approach: Northwind Energy-specific shim — they get their own policy but rest of companies don’t. Policy will be hard-coded in business logic and non-manageable. Northwind Energy needs to provide the policy they want, or reference a governing document (e.g., NIST SP 800-63B-4) |
| Compromised password checking | GU | Large | ~3 weeks R&D. Introduces 3rd-party vendor calls to login process. Requires research and development, vendor selection, sandbox environment, etc. |

### Additional Feedback

- [LF] on CAPTCHA (Q7): Initially flagged that AI can bypass traditional CAPTCHA. Resolved: Google Cloud Armor CAPTCHA is already deployed at infrastructure level, providing enterprise-grade adaptive bot protection. Combined with the existing Lockable progressive lockout, the anti-automation audit finding is fully addressed with defense-in-depth. Q7 is closed.

## 10. Approvals

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
|  | Project Sponsor |  |  |
| Nathaniel Genwright | Product Owner |  |  |
| Alex Petrov | Engineering Lead |  |  |

This document is the authoritative Project Charter. For user stories, acceptance criteria, and engineering requirements, see companion document FRD_Northwind Energy_Complex_Passwords.md.